Fortnightly Mini Project Status Report

Project Title: FruitHub

Group No: 6A Date: 14/02/2024

Enrollment No: 12102080601035 Enrollment No: 12102080601040 Enrollment No:12102080601048

Contents:

1. **PROJECT STATUS SUMMARY**:
   * Some of the UML Diagrams are completed and the work of UI is in Progress. Database is yet to be created, and going to complete and implement UI.
2. **WORK PLANNED FOR LAST FORTNIGHT:**
   * Select the data we want to show as the cultivation data in the application.
   * Design the UI for mobile application and Web.
   * Draw the UML Diagrams.
   * Prepare the presentation.

1. **WORK COMPLETED FOR THIS FORTNIGHT:**
   * Collected the cultivation data from various destination for some of the main fruits.
   * Organized the collected data in format about nutrition.
   * Planed and drawn some of the UML Diagrams such as ER Diagram, Use case Diagram, Data Dictionary, Some Activity Diagram, Class Diagram, etc.
   * Designed and Discussed the User Interface. Created some of the elements for UI in Figma also trying to make it better
   * Prepared the PPT for Internal evaluation in given format also prepared the Mini Project Proposal

1. **WORK PLANNED FOR NEXT FORTNIGHT:**
   * Complete the UML Diagrams and UI for App and Web module.
   * Improve the dataset collected and try to implement it in database
   * Create the UI in Mobile and Web module technology.
   * Learn about the previous solutions which are present for this type of problem for creating the model
2. **OPEN RISKS**
   * Change in Technology Stack while proceeding further.
   * Creating the UI in technology.

Sign: (Internal Guide)